Step 0 — Prep (once)

- Unzip design_handoff_vyora/ into an empty folder.

- Create a new Git repo there: git init && git add . && git commit -m "design package". Keep the designs in a /design subfolder so they don't get overwritten.

- Install Node 20+, pnpm, and the Supabase CLI. Create a free Supabase project.

Step 1 — Open Claude Code in that folder Point it at the repo root. First message:

"Read design_handoff_vyora/README.md — that's the full spec. We'll implement it in phases. Start with Phase 1 only: scaffold the Turborepo monorepo exactly as the README's structure describes. Don't build features yet."

Review the folder structure it produces before continuing.

Step 2 — Follow the Build Roadmap order (one phase per session) Do NOT ask it to build everything at once. Go phase by phase, each as its own prompt + review + commit:

- Monorepo scaffold ✅ (Step 1)

- PWA shell + routing

- Design system (packages/ui) — "Implement the tokens and components from Vyora Design System.dc.html as a Tailwind theme + shadcn/ui. Match the hex/oklch values exactly."

- Auth — from Vyora Authentication.dc.html (Supabase OTP, JWT claims, device sessions)

- Database + RLS — from Vyora Database Schema.dc.html (write Supabase migrations)

- Crypto + offline + sync — from Vyora Security, Offline Architecture, Sync Engine

- Metadata engine — from Vyora Dynamic Business Engine.dc.html

- Modules one at a time — Sales → Inventory → Purchase → Payments → GST Filing → Reports → CRM → Marketing. For each: "Recreate the Vyora [X].dc.html screen in the app using our design system."

- Tests — from Vyora Testing Strategy.dc.html

- CI/CD + deployment — from Vyora Build Roadmap.dc.html

Step 3 — The rule for every prompt

- Reference the specific design file: "per Vyora GST Filing.dc.html".

- Remind it: designs are HTML references — recreate in the real stack (Next.js/React/TS/Tailwind/shadcn), don't copy the .dc.html or support.js.

- One module per session; run it, test it, git commit before the next.

Step 4 — Verify as you go After each module: run the app, check it against the matching .dc.html open side-by-side, confirm offline works (kill network, create a record, reconnect, watch it sync).

Two things to line up early since they have lead time: GSP/GSTN API access (for real GST filing) and WhatsApp Cloud API approval (for marketing) — both are external approvals, not code.

Want me to write this up as a GETTING_STARTED.md inside the handoff folder so it travels with the package?